|  |  |  |  |
| --- | --- | --- | --- |
| **Daily Report** | | | |
| **Date:** | Wednesday, June 25 2014 | | |
| **Prepared by** | Giang Chí Thuận | | |
|  | | | |
| **Works done in today** | **Description** | **Due Date** | **% Complete** |
| Add admin namespace  Add tabs to job index view  Add file uploading |  | 100%  100%  20% |
|  | | | |
| **Works due in tomorrow** | **Description** | **Due Date** | **% Complete** |
| Mockup design and implementation for our internship-testing site | Unknown | 85% |
|  | | | |
| **Issues** | **Description** | **Responsible** | **Action Date** |
| I am having some problem implementing file uploading. |  | 25-June-2014 |
|  | | | |
| **Comments** | I am building our internship-testing site reusing the knowledge from the tutorial on [http://railstutorial.org](http://railstutorial.org/) and some other sites.  You can take a look of the site at <http://safe-lake-4166.herokuapp.com/> | | |